Detailed project scope, solution architecture, technology stack, and API definitions tailored to the requirements for the Uno Minda AI Hub intranet website.

### 1. Project Scope & Objectives

Project Name: Uno Minda AI Hub (Phase 1)
Timeline: Start Immediately – End by February 28, 2026

Primary Goal: Create a centralized, responsive intranet hub to foster AI adoption, showcase internal success stories, and enable employee education

#### Core Deliverables:

- Information Hub: A dynamic repository for AI initiatives, success stories (replicated from plants), use cases, and leadership talks

- Knowledge Center: Sections for AI courses, workshops, blogs, newsletters, and tools (e.g., Gamma) to upskill employee

- Interactive Engagement:

    - Idea Capture: Integration with Microsoft Forms to crowdsource AI ideas

    - Contact Mechanism: A custom form allowing users to send emails without needing an Outlook client

    - Daily News: Automated feed of external AI news

- Content Management System (CMS): 
A non-technical admin panel (Template-based) for updating content, images, and articles without coding

### 2. Solution Architecture & Technology Stack

I recommend a Headless CMS Architecture. This decouples the frontend (what users see) from the backend (content management), allowing for a modern, fast UI while giving admins a simple interface to manage content.

#### Proposed Tech Stack:

- Frontend (User Interface): Next.js (React Framework)

    - Reasoning: Delivers the "Clean, modern look" and "Responsive design" required8888. Excellent performance and supports easy implementation of Dark/Light themes

- Backend / CMS: Strapi (Headless CMS) OR Directus

    - Reasoning: Self-hosted (secure for Intranet), provides the required "Admin panel" and "Templates" out of the box. It automatically generates the APIs needed to fetch data.

- Database: PostgreSQL

    - Reasoning: Robust, enterprise-grade relational database to store user ideas, content, and metadata.

- Authentication: LDAP / Active Directory Integration

    - Reasoning: Since this is an Intranet site11, it should likely integrate with Uno Minda's existing employee login system for security.

- Integrations:

    - Microsoft Graph API: For seamless integration with Microsoft Forms and potential Outlook features.

    - SMTP Service: For the "Contact Me" email feature.

### 3. Detailed Features & Functionality

| Feature Area | Description & Requirement Mapping |
| --- | --- |
| Homepage | Hero section with "Leadership Talks," "Daily AI News Ticker," and featured "AI Initiatives" |
| Knowledge Base | Dynamic filtering for "Use Cases" (by Department/Plant), "Articles," and "Blogs" |
| Tools & Resources | A grid layout linking to approved AI tools (Gamma, etc.) and downloadables |
| Idea Portal | A dedicated page embedding Microsoft Forms or a custom form that sends data to MS Lists/Forms via API15. |
| Events | Calendar view for "Workshops," "Hackathons," and "Courses" |
| Contact | Custom form: Input -> Backend -> SMTP -> Email. Includes QR Code display |

### 4. Open API Requirements (Swagger/OpenAPI Spec)

To enable the frontend to display data dynamically, the backend must expose the following RESTful API endpoints.

#### A. Core Content APIs

- GET /api/v1/initiatives

    - Description: Fetches list of AI projects and success stories.

    - Response Data: id, title, description, plant_location, impact_metrics, image_url.

- GET /api/v1/use-cases

    - Description: Fetches potential AI use cases for employees to browse.

    - Filters: department, difficulty_level.

- GET /api/v1/news

    - Description: Fetches daily AI news.

    - Source: This endpoint will connect to an external aggregator (e.g., NewsAPI.org) and cache results for the Intranet.

- GET /api/v1/leadership-talks

    - Description: Returns video links or article summaries from leadership.

#### B. Learning & Tools APIs

- GET /api/v1/tools

    - Description: List of recommended tools (e.g., Gamma) with redirection links.

- GET /api/v1/courses

    - Description: List of available internal or external AI courses.

#### C. Interaction APIs

- POST /api/v1/contact

    - Description: Handles the "Contact Me" functionality.

    - Payload: { "sender_name": "String", "sender_email": "String", "message": "String", "recipient_group": "String" }

    - POST /api/v1/ideas

    - Description: Receives user innovation ideas and posts them to the database or Microsoft Form handler.

    - Payload: { "employee_id": "String", "idea_title": "String", "description": "String", "category": "String" }

### 5. Security & Data Protection

- Access Control: Website accessible only within the Uno Minda network (VPN/Intranet).

- Sanitization: All input fields (Forms, Search) must be sanitized to prevent XSS/Injection attacks.

- Role-Based Access (RBAC): Admin panel access restricted to specific Content Managers only.